OUTRR

Project Initiation Document

Get out there. Find what’s on.

| Document Title | OUTRR — Project Initiation Document |
| --- | --- |
| Version | 1.0 — Initial Release |
| Date | March 2026 |
| Status | Draft — Pending Stakeholder Review |
| Classification | Confidential |
| Prepared by | OUTRR Founding Team |

# 1. Executive Summary

OUTRR is a global community-powered events discovery app designed to help people find what’s happening near them — tonight, this weekend, or in any city they’re visiting. Unlike existing platforms such as Eventbrite or AllEvents, OUTRR is built around three core differentiators: a curated “hidden gem” experience that surfaces local events tourists and newcomers would never find on their own; a traveller-first mode that activates the moment someone arrives in a new city; and a social layer that shows what friends are going to, turning word of mouth into a growth engine.

The app is built on a pale purple visual identity that positions OUTRR as premium and distinctive in a market dominated by white-and-blue interfaces. The brand name OUTRR — a play on “get out there” — is unique, available, and memorable across all markets.

Vision

To become the world’s go-to platform for discovering what’s on — anywhere, anytime — powered by the communities that live there.

# 2. Project Background & Rationale

## 2.1 The Problem

Finding genuine local events — particularly hidden, spontaneous, or community-driven ones — remains a frustrating experience for most people. Existing tools fall into one of two traps:

- Ticketing platforms (Eventbrite, Fever): focused on paid, commercial events. Hidden gems and free community events are invisible.

- Generic search (Google, TripAdvisor): returns the same tourist traps repeatedly. Outdated listings, poor UX, no community layer.

- Social media (Facebook Events, Instagram): fragmented, algorithm-driven, and impossible to browse by location and date.

The result: a 52% majority of 18–35 year-olds say they prefer under-the-radar events, yet 69% rely on personal networks and word of mouth to discover them. The tools haven’t caught up with the demand.

## 2.2 The Opportunity

The global events discovery market is growing at 11% annually and is expected to exceed $14 billion by 2026. Travellers represent an especially high-value segment — 68% of international travellers decide what to do after they arrive, with phones in hand, looking for authentic local experiences. No current platform serves this moment well.

# 3. Project Objectives

| Objective | Success Measure | Target Date |
| --- | --- | --- |
| Launch MVP on iOS and Android | App live in both stores | Month 2 |
| Achieve first 500 active users | Users opening app weekly | Month 3 |
| Populate 3 pilot cities with events | 50+ events per city | Month 3 |
| Launch social and traveller features | Friends system live | Month 4 |
| First revenue from featured listings | First paid organiser | Month 5 |
| Reach 5,000 active users | Monthly active users | Month 6 |

# 4. Project Scope

## 4.1 In Scope — Phase 1 (MVP)

- User registration and profile creation (email, Google, Apple ID)

- Browse events by current location — auto-detect with manual city override

- Global city search with trending destinations

- Event submission form — one-off, recurring, attraction, and virtual events

- Instant event publishing — no moderation delay

- Event detail page with date, location, map, price, and share button

- Save events to personal list, synced across devices

- Category and date filters (music, food, sport, arts, outdoors, online)

- “Tonight” mode — real-time events near the user right now

## 4.2 In Scope — Phase 2 (Growth)

- Friends system — follow users, see what they are attending

- Traveller mode — filters for newcomer-friendly events

- Hidden gem badge — community-curated local favourites

- Push notifications — events near you, friend activity alerts

- Shareable event links for word-of-mouth growth

- Recurring event support with frequency settings

## 4.3 In Scope — Phase 3 (Monetisation)

- Featured event listings — paid promotion for organisers

- Organiser dashboard with analytics and event management

- OUTRR Pro subscription for users

- City partnership pages for tourism boards

- Basic in-app ticket sales with commission

## 4.4 Out of Scope

- Physical event management or venue booking

- Live streaming or virtual event hosting

- Advertising network or third-party ad serving

- White-label product for third parties

# 5. Product Overview

## 5.1 Key Screens

| Screen | Purpose |
| --- | --- |
| Tonight | Hero screen — opens to real-time events near the user. Quick mode selector (Tonight / Weekend / Traveller / Free). Hidden gem feature card. Friends activity feed. |
| Explore | Global discovery — city search, trending destinations, browse all events with filters and category chips. |
| Event Detail | Full event information — date, location, map, price, friends attending, share and save actions. |
| Friends | Social layer — see what friends are going to, join them, invite new users. |
| Add Event | Community submission — event type selector, full form, goes live immediately worldwide. |
| Saved | Personal bookmark list, synced across all devices. |

## 5.2 Brand Identity

OUTRR’s visual identity is built around a distinctive pale lavender (#EEEDFE) as the hero background colour — making it immediately recognisable in a market dominated by white interfaces. The deep purple (#534AB7) primary colour conveys creativity and premium quality. The bold all-caps wordmark paired with soft backgrounds creates a deliberate tension: a confident name in a welcoming world.

| Primary colour | #534AB7 — Bold Purple |
| --- | --- |
| Background | #EEEDFE — Pale Lavender |
| Accent | #7F77DD — Bright Purple |
| Deep | #3C3489 — Navy Purple |
| Wordmark | OUTRR — all caps, tight tracking, 800 weight |
| Tagline | Get out there. Find what’s on. |

# 6. Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React Native (Expo) | Single codebase for iOS and Android. Industry standard for consumer apps. Powers Airbnb, Discord, Shopify. |
| Database | Supabase (PostgreSQL) | Free to start, scales with growth. Built-in PostGIS for location-based queries. Real-time subscriptions. |
| Authentication | Supabase Auth | Email, Google, and Apple ID sign-in. Secure, compliant, no additional setup required. |
| Backend logic | Supabase Edge Functions | Serverless functions for event processing, notifications, and moderation. No separate server needed. |
| Maps & location | Google Maps API | Location detection, event maps, distance calculations. Free up to 28,000 map loads per month. |
| Push notifications | Expo Notifications | Cross-platform push notifications. Free tier sufficient for launch phase. |
| File storage | Supabase Storage | Event images and user avatars. Free tier: 1GB storage, 2GB bandwidth. |
| Analytics | PostHog (open source) | User behaviour, funnel analysis, retention tracking. Free self-hosted option available. |

# 7. Delivery Plan

## 7.1 Phases and Timeline

| Phase | Deliverables | Duration | Estimated Cost |
| --- | --- | --- | --- |
| Phase 1 — MVP | Core browse, submit, save, tonight mode, user accounts, App Store submission | 6–8 weeks | £3,000 – £8,000 |
| Phase 2 — Growth | Friends system, traveller mode, hidden gem badges, push notifications, share links | 4–6 weeks | £2,500 – £6,000 |
| Phase 3 — Monetisation | Featured listings, organiser dashboard, OUTRR Pro, city partnerships, ticketing | 3–4 weeks | £2,000 – £5,000 |

## 7.2 Month-by-Month Milestones

| Month | Milestone |
| --- | --- |
| Month 1 | Domains and social handles secured. Supabase database configured. Core event browse and submit screens built. Running on test devices. |
| Month 2 | User accounts, location detection, saved events, and Tonight mode complete. Submitted to App Store and Google Play. |
| Month 3 | Soft launch in one pilot city. 50–100 events manually seeded. First 500 users onboarded. Feedback collected and bugs resolved. |
| Month 4 | Phase 2 features live: friends system, traveller mode, hidden gem badges, push notifications. Share links driving word of mouth. |
| Month 5 | Expansion to additional cities. Phase 3 monetisation begins: first paid featured listings and OUTRR Pro subscriptions. |
| Month 6 | Target: 5,000 monthly active users. First city partnership conversations initiated. Organiser dashboard launched. |

# 8. Budget

## 8.1 Setup Costs (One-off)

| Item | Cost |
| --- | --- |
| Domain registration (outrr.com + outrr.app) | £20 |
| Apple Developer Programme (annual) | £79 |
| Google Play Developer account (once) | £20 |
| Brand refinement and logo finalisation | £250 – £800 |

## 8.2 Development Costs

| Phase | Freelancer estimate | Agency estimate |
| --- | --- | --- |
| Phase 1 — MVP | £3,000 – £6,000 | £8,000 – £15,000 |
| Phase 2 — Growth | £2,000 – £4,000 | £5,000 – £10,000 |
| Phase 3 — Monetisation | £1,500 – £3,500 | £3,000 – £8,000 |
| Total | £6,500 – £13,500 | £16,000 – £33,000 |

## 8.3 Ongoing Monthly Running Costs (post-launch)

| Service | Free tier | Paid tier |
| --- | --- | --- |
| Supabase (database + auth + storage) | Free up to 500MB | £20/month |
| Google Maps API | Free up to 28k loads | £40/month est. |
| Expo (push notifications) | Free up to 1,000 users | £20/month |
| PostHog (analytics) | Free up to 1M events | £20/month |
| Total running costs | £0/month at launch | Est. £100/month at scale |

# 9. Business Model & Revenue

| Revenue stream | Description | Pricing | Target from Month |
| --- | --- | --- | --- |
| Featured event listings | Organisers pay to appear at the top of search results with a Featured badge | £15–£80 per event | Month 5 |
| OUTRR Pro (user subscription) | No ads, advanced filters, early event access, exclusive profile badges | £3.99/month | Month 5 |
| Ticket commission | Percentage of paid ticket sales processed through the app | 3–5% per transaction | Month 6 |
| City partnerships | Tourism boards and local councils pay for a sponsored city page or destination promotion | £400–£1,500/month | Month 6 |
| Organiser dashboard (Pro) | Event organisers pay for analytics, multi-event management, and priority support | £29/month | Month 7 |

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Low initial event volume in new cities | High | High | Manually seed 50+ events per city at launch. Recruit local community ambassadors. |
| Spam or low-quality event submissions | Medium | Medium | Community flagging system. One-click reporting. Ban repeat offenders. Auto-moderation rules. |
| Slow user growth | Medium | High | Focus word-of-mouth growth: share buttons on every event. Referral incentives for inviting friends. |
| Competitor response (AllEvents, Eventbrite) | Low | Medium | Differentiate on hidden gems + traveller mode — a niche neither competitor owns. |
| Development cost overrun | Medium | Medium | Fixed-price contracts with milestones. Build Phase 1 only before committing to Phase 2 budget. |
| App Store rejection | Low | High | Follow Apple and Google guidelines from day one. Allow 2–3 week buffer for review in the timeline. |

# 11. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Founding team | Project owners | Successful launch, user growth, revenue |
| App developer / agency | Build partner | Clear brief, timely payments, defined scope |
| Early users (beta testers) | Product validators | Useful app, responsive feedback loop |
| Event organisers | Content contributors + revenue source | Easy submission, event visibility, analytics |
| Tourism boards | Potential partners | Destination promotion, traveller engagement |
| Investors (future) | Funders | User growth, retention metrics, revenue model |

# 12. Immediate Next Steps

This week — do these now

1. Register outrr.com and outrr.app on Namecheap or GoDaddy (£20 total) 2. Claim @outrr on Instagram, TikTok, and X (Twitter) — free, takes 5 minutes 3. Create a free account at supabase.com — start the database setup 4. Post the app concept on LinkedIn and social media — get early feedback 5. Post a job on Upwork for a React Native developer — share this PID as the brief 6. Manually add 20 real events in your city — proof of concept for the first demo

# 13. Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Owner |  |  |  |
| Lead Developer |  |  |  |
| Design Lead |  |  |  |
| Stakeholder Review |  |  |  |

By signing above, the named parties confirm they have reviewed and approved this Project Initiation Document and authorise the project to proceed to Phase 1 development.

# Appendix: Competitive Landscape

| Platform | Strength | Weakness | OUTRR advantage |
| --- | --- | --- | --- |
| AllEvents | 200M+ events, 40k cities | Cluttered UX, commercial-heavy | Cleaner design, hidden gems, traveller focus |
| Eventbrite | Large user base, ticketing | Ticketing-first, no discovery | Community-driven, free events, social layer |
| Meetup | Strong communities | Recurring groups only, dated UX | All event types, worldwide, traveller mode |
| Fever | Curated, premium feel | Editor-led, limited cities | Community-powered, global, instant submission |
| Facebook Events | Huge reach | Algorithm-driven, privacy concerns, noisy | Purpose-built, clean, privacy-first |

End of document.